**Sohad Sattouf N01590246 Lab1**

**Part 1:**

**A:**

A screenshot of a computer

AI-generated content may be incorrect.

**B:**

**When is it appropriate to use a Gantt chart?**

It’s best used to plan and track project tasks with start/end dates. It shows what needs to be done and when.

**What are the disadvantages of using a Gantt chart?**

It gets confusing in big projects and takes time to update if the plan changes often.

**Part 2:**

**Path 1:** A > B > C > D = 23 weeks

**Path 2**: A > E > I > D = 24 weeks

**Path 3**: H > I > D = 22 weeks

**Path 4:** F > G > I > D = 23 weeks

The Critical Path is **Path 2, 24 weeks**